**Test summary report**

**[Project Name: Marriage Minded Only]**

**[Date: 6-11-2017]**

**[URL: https://www.marriagemindedonly.com/]**

**VERSION 1.0**

**Table of Contents**

[**1.**](#_gjdgxs) **Purpose 3**

[**2.**](#_30j0zll) **Project Overview 3**

[**3.**](#_1fob9te) **Testing Scope 3**

[**4.**](#_3znysh7) **Metrics 3**

[**5.**](#_tyjcwt) **Compatible Products 4**

[**6.**](#_1t3h5sf) **Types of testing performed 4**

[**7.**](#_4d34og8) **Test Environment & Tools 4**

[**8.**](#_2s8eyo1) **Lessons Learnt 4**

[**9.**](#_17dp8vu) **Recommendations 5**

[**10.**](#_3rdcrjn) **Exit Criteria 5**

[**11.**](#_26in1rg) **Conclusion/Sign Off 5**

[**12.**](#_lnxbz9) **Reference Document. 5**

## Purpose

## 

This document explains the various activities performed as part of Testing of the Website ‘MarriageMindedOnly.Com’.

## Project Overview MarriageMindedOnly.Com is a Dating Website that brings together compatible man and women who want to involve in long-lasting relationships.MarriageMindedOnly.Com connects love-seekers in a relationship conducive environment where other quality, like-minded individuals meet to explore appropriate levels of friendship and intimacy for a long-term commitment.

## Testing Scope

Testing scope of MarriageMindedOnly.Com is discussed below:

* + 1. **In Scope**

Functional Testing for the following modules are in Scope of Testing

* User Registration
* Matching Functionality
* Search and Advance Search
* Coaches
* Chat
* Blogs
* Admin Panel
* Admin Dashboard
* Reports
* Payment
  + 1. **Out of Scope**

Load Testing is not done for this Website.

* + 1. **Items not tested**

As the connectivity could not be established due to some technical limitations. This can be verified during UAT (User Acceptance Testing) where the connectivity is available or can be established.

## Metrics We had created 317 different scenario based test cases for the project MarriageMindedOnly.Com. We spend approximately 634 hours in creating this website. 122 hours were spend in by our QA Team in tracking all the bugs by creating test cases and test reports.

## It took 68 hours to track and resolve all the bugs.

### No. of test cases planned and executed

* **No. of test cases passed and failed**
* **No. of total hours**
* **Calculate percentage**
* **No. of testing**
* **Testers name**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Test Cases Planned** | **Test Cases Executed** | **Total Pass** | **Total Fail** | **Total Hours** | **Percentage** | **Number of Testing** | **Tested By** |
| 317 | 317 | 249 | 68 | 634 | 80.54 | 35 times | John/ Sophia |

## Compatible Products

This MarriageMindedOnly.Com has been tested on the following platforms:

|  |  |  |
| --- | --- | --- |
| **Cross browser Compatibility** | **Responsiveness** | **Website Performance** |
| * Chrome(Version) * Firefox(Version) * Opera (Version) * Safari (Version) * Internet Explorer (Version) | * Android devices(Version) * IPhone devices(Version) * Google devices(Version) | * Page Speed Score (67%) * YSlow Score (61%) * Fully Loaded Time(1.4 sec) |

## Types of testing performed

* + 1. **Smoke Testing**
    2. **System Integration Testing**
    3. **Regression Testing**

## Test Environment & Tools

We have tested MarriageMindedOnly.com using manual testing methods.  
Following are the details of the Test Environment in which the Testing is carried out:

|  |  |
| --- | --- |
| **Website URL** | https://www.marriagemindedonly.com/ |
| **Web Admin panel** | https://www.marriagemindedonly.com/admin/dashboard/ |
| **Database** | My SQL |
| **Credentials** | Username: admin password: welcome |

## Lessons Learnt

## We have to write proper test cases with screenshots so that the bug can be easily tracked and resolved by the developer.

* Testers should also focus on UI of the website as a user.

|  |  |  |
| --- | --- | --- |
| **S. No** | **Issues faced** | **Solutions** |
| 01 | Developers faced some issues in understanding the bugs because there was no visual presentation of the bugs. | We have to write proper test cases with screenshots so that the bug can be easily tracked and resolved by the developer. |
| 02 | After the development, we have found some UI issues that should be identified earlier. | Testers should also focus on UI of the website as a user. |

## Recommendations

* We have to create proper test reports and other test documents for the developers with screenshots so that the bug can be tracked at its earliest.
* The design team should also do proper QA of the design before approving it so that developers won’t face any issue during development phase.

## Exit Criteria

All test cases have been executed. YES.

All defects in Critical, Major, Medium severity are verified and closed. YES.

## Conclusion/Sign Off

After performing an exhaustive testing and publishing the test results, the Website MarriageMindedOnly.Com is live now as all the bugs with Major and Medium Severity have been resolved and the project meet all requirements. User Acceptance and Beta Testing is also performed on the Website.

## 